ML Problem Framing & Responsible Data Use

1. Purpose

This risk register identifies important risks associated with developing and using a customer churn prediction system. It also defines safeguards, monitoring requirements, and fallback actions.

2. Risk Register

| ID | Risk | Impact | Likelihood | Mitigation/Safeguard | Monitoring/Rollback |
| --- | --- | --- | --- | --- | --- |
| R1 | Dataset is too small | High | High | Obtain a larger and representative dataset before production ML | Monitor dataset size and representativeness; do not deploy until requirements are met |
| R2 | Data provenance is undocumented | High | High | Verify the original source, ownership, and data-use permission | Review documentation before training/deployment; stop use if permission cannot be established |
| R3 | Customer consent/permission is unclear | High | Unknown | Verify applicable consent, licensing, and privacy requirements | Suspend use if required permission cannot be confirmed |
| R4 | Data leakage | High | Medium | Define prediction cutoff and ensure features are available before prediction | Perform temporal/data leakage checks; retrain or disable model if leakage is discovered |
| R5 | False positive prediction | Medium | Medium | Select threshold using business costs and use human review | Monitor precision and false-positive rate; adjust threshold or return to human review |
| R6 | False negative prediction | High | Medium | Monitor recall and consider the cost of missed churn | Monitor recall; review model if missed churn becomes unacceptable |
| R7 | Customer privacy risk | High | Medium | Minimize unnecessary customer data and restrict access | Regular privacy/security review; stop processing if requirements are violated |
| R8 | Bias or unfair treatment | High | Unknown | Check performance and errors across relevant customer groups where appropriate data is available | Conduct fairness/error analysis; require human review and investigate disparities |
| R9 | Misuse of predictions | High | Medium | Use predictions only for intended retention decision support | Restrict access and usage; disable system if predictions are used for prohibited decisions |
| R10 | Poor data quality | High | Medium | Validate missingness, duplicates, ranges, and data types | Monitor data quality; abstain or use fallback process when inputs are unreliable |
| R11 | Model performance degradation | High | Medium | Establish minimum performance requirements and monitor metrics | Retrain, review, or rollback to baseline when performance falls below requirements |
| R12 | Prediction horizon is undefined | High | High | Define the exact future period being predicted. | Do not train/deploy until the prediction horizon is documented |
| R13 | Train/test separation is unclear | High | Medium | Define a proper validation strategy before model training. | Recreate evaluation split if contamination is discovered |
| R14 | Over-reliance on model output | Medium | Medium | Require human review for important decisions | Monitor decision process; return uncertain cases to human review |
| R15 | Model cannot make a reliable prediction | Medium | Medium | Implement abstention and human-review rules | Route unreliable cases to human/non-ML process |

3. False-Positive and False-Negative Risks

False Positive

A false positive occurs when the system predicts that a customer may churn but the customer does not actually churn.

Possible consequences include:

- Unnecessary retention outreach

- Additional staff effort

- Customer annoyance

- Unnecessary use of business resources

Mitigation: Use appropriate thresholds, monitor precision, and allow human review.

False Negative

A false negative occurs when the system predicts that a customer will not churn but the customer actually churns.

Possible consequences include:

- Missed retention opportunities

- Potential customer loss

- Potential revenue loss

Mitigation: Monitor recall and use business-level cost considerations when setting the prediction threshold.

4. Abstention and Human-Review Conditions

The system should abstain from making a prediction when:

- Required data is missing.

- Input values are invalid or outside expected ranges.

- Data quality checks fail.

- The input distribution is substantially different from the training data.

- The model confidence/reliability is insufficient.

- A high-impact customer decision requires additional human assessment.

Abstained cases should be handled through human review or the existing non-ML process.

5. Monitoring Conditions

The following should be monitored after deployment:

- Data quality

- Missing values

- Feature distribution changes

- Prediction distribution

- Precision

- Recall

- F1-score

- False-positive and false-negative rates

- Calibration/reliability

- Fairness and error patterns where relevant

Monitoring should be performed regularly and significant changes should trigger investigation.

6. Rollback Conditions

The model should be reviewed, disabled, or rolled back when:

- Data leakage is discovered.

- Data quality becomes unacceptable.

- Model performance falls below the agreed minimum.

- False-positive or false-negative costs become unacceptable.

- Significant distribution changes occur.

- Privacy or permission requirements are violated.

- Unexpected or unfair error patterns are identified.

- The model is being used outside its intended purpose.

When rollback occurs, the system should return to the non-ML baseline or human-review process until the issue is resolved.

7. Overall Risk Assessment

The current customer churn dataset presents several important risks, particularly its very small size, undocumented provenance and permission, undefined prediction horizon, and potential leakage.

Therefore, the current dataset should be treated as a problem-framing and baseline dataset rather than a production-ready ML dataset.

Before production ML training, the data should be expanded, documented, validated, and evaluated against clearly defined business and technical requirements.